DEVELOPER IMPLEMENTATION PLAN

# Deekshaam Website
Phase-wise Development Plan

Production implementation roadmap for the approved institute website scope

DELIVERY TARGET Production-ready project to be completed before 18 October 2026. No phase-wise schedule is included; the team should execute independent workstreams in parallel while respecting technical dependencies.

Prepared for internal development execution

Scope: modern public website, CMS/admin, admissions, enquiries, payments, content/media, maps, search, SEO, security, QA and handover. Student ERP/LMS is excluded.

# 1. Development objective and execution rules

The approved demo should be treated as the visual and journey reference, not as the final production architecture. Development must preserve the agreed user experience while replacing demo-only data, hard-coded content and browser storage with secure server-side services, a database and an administrator-controlled CMS.

Build only the approved institute website scope. Do not expand the project into a student ERP, LMS, attendance, examinations, hostel management or finance ERP.

Keep content data-driven. Public pages, menus, programs, news, events, galleries, notices and key homepage sections should be editable from the admin panel.

Use reusable components and shared APIs. Avoid one-off hard-coded pages unless there is a clear design reason.

Develop mobile-first and test all major user journeys on mobile, tablet and desktop.

Payments, admissions and enquiry data must be handled server-side and stored in the production database.

AI chatbot remains optional and provider-neutral. Do not block the core launch on AI selection.

Hosting/server selection and production infrastructure cost are separate from the development scope. The codebase must remain deployable to the hosting option selected by the client.

PRIORITY ORDER P0: public website, CMS/admin, admissions, enquiries and payments. P1: blogs/media/events, maps, search, SEO and analytics. P2: optional AI and future integrations. If any non-critical item threatens the final release, P0 must be protected first.

# 2. Master phase map

| Phase | Focus | What is implemented | Exit gate |
| --- | --- | --- | --- |
| 0 | Scope freeze & baseline | Confirm exact modules, content structure, admin roles, payment purposes and acceptance checklist. | Signed internal scope checklist; clean code baseline; backlog frozen. |
| 1 | Architecture & project foundation | Set production project structure, environment variables, database, migrations, API conventions, logging and repository workflow. | Application starts cleanly; database migrations work; environment template is documented. |
| 2 | Production UI/UX system | Convert the demo style into reusable production components, responsive states, accessibility states and form patterns. | Approved reusable component system across desktop/mobile. |
| 3 | Admin authentication & CMS foundation | Build secure admin login, roles, permissions, site settings, media handling and content publishing foundation. | Authorized users can manage settings and content safely. |
| 4 | Core content modules | Implement pages, menus, programs, departments, notices, blogs, news, events, gallery, video and reusable content blocks. | Core institute content can be created/edited/published without code changes. |
| 5 | Dynamic public website | Connect public routes to CMS/database content and complete all approved public-facing sections. | Public website is fully dynamic and responsive. |
| 6 | Admissions & application workflow | Build online application, validation, uploads, submission, application reference/status and admin review workflow. | End-to-end application journey works from applicant to admin review. |
| 7 | Enquiry, query & campus visit workflow | Create lead forms, callback/query handling, visit requests, status management, notes, filters and export. | Admin can receive, track and close all lead/request types. |
| 8 | Razorpay payment workflow | Implement order creation, checkout, server-side verification, webhook processing, payment records, retry/failure states and receipts. | Test payments reconcile correctly and cannot be marked paid by frontend-only actions. |
| 9 | Search, map, SEO & analytics | Add site search, campus map/directions, metadata, sitemap, structured data, redirects and analytics hooks. | Website is discoverable, trackable and location-friendly. |
| 10 | Optional AI chatbot | Only if approved: provider adapter, chatbot UI, knowledge source, guardrails and human fallback. | AI can be enabled/disabled without affecting the core site. |
| 11 | QA, security & UAT | Run functional, responsive, accessibility, security, payment, form, browser and client acceptance testing. | Release candidate passes critical test checklist. |
| 12 | Release package & handover | Prepare production build, environment checklist, backup/migration scripts, admin guide, training material and deployment handoff. | Complete production-ready handover package is approved. |

# 3. Phase 0 - Scope freeze and demo baseline

Confirm the final public navigation: Home, About, Programs/Courses, Admissions, Placements, Campus/Facilities, News/Events, Gallery, Contact and any client-approved sections.

Freeze the list of admin modules and user roles.

Confirm admission form fields, mandatory documents, validation rules and application statuses.

Confirm enquiry types: general enquiry, callback, admission query and campus visit request.

Confirm payment use cases such as application fee/admission fee and the information required on the receipt.

Prepare content inventory from the existing website/demo: text, images, videos, brochures, logos, policies and contact details.

Create a clean repository baseline and protect the uploaded/original demo snapshot from accidental overwrite.

## Exit gate / required output

Approved scope checklist

Content inventory

Module backlog

Known dependencies/credentials list

Baseline source tag/branch

# 4. Phase 1 - Architecture and project foundation

Choose one production stack and keep it simple. A practical startup implementation can use a modern frontend/full-stack framework with a relational database and object/media storage.

Create environment configuration for local, staging and production values. Never hard-code secrets.

Create database migration strategy and seed only required reference data.

Establish API response conventions, validation, error handling and audit/logging rules.

Set repository branching, pull-request/review rules and basic CI checks.

Create storage strategy for uploaded applicant documents separately from public media assets.

Define backup/export capability for database and uploaded content.

## Exit gate / required output

Application bootstrap

Database connection + migrations

Environment template

Base API/error structure

Repository standards

# 5. Phase 2 - Production UI/UX system

Use the demo as the design direction, then convert repeated patterns into reusable production components.

Build header, responsive navigation, footer, hero, section headers, cards, CTA strips, accordions, tabs, breadcrumbs, forms, modal/dialog, alerts, loaders and empty/error states.

Define typography, spacing, button hierarchy, icon rules, image ratios and content widths.

Design mobile navigation first; avoid desktop-only interactions.

Create consistent loading, validation, success and failure feedback for forms and payments.

Ensure keyboard focus, contrast, labels and semantic structure are not postponed until final QA.

## Exit gate / required output

Reusable component library

Responsive layout shell

Form state patterns

Approved key public screens

Accessibility baseline

# 6. Phase 3 - Admin authentication and CMS foundation

Implement admin authentication with secure password hashing/session or token handling.

Create roles such as Super Admin, Content Admin and Admissions/Enquiry Staff. Keep permissions simple but explicit.

Build admin dashboard shell, navigation and authorization guards.

Create site settings for institute identity, contact details, social links, address, map link, default SEO and header/footer settings.

Implement media library for public images/documents with upload validation, alt text/title and replacement/removal controls.

Create draft/published status and created/updated audit fields for content.

Protect destructive actions with confirmation and appropriate permission checks.

## Exit gate / required output

Secure admin login

Role-based access

Site settings

Media library

Publishing foundation

# 7. Phase 4 - Core CMS and content modules

Dynamic navigation/menu management with ordering, parent-child menu items, visibility and links.

Dynamic pages using reusable section blocks instead of forcing developers to edit HTML for every change.

Programs/courses module with title, overview, eligibility, program length information, fees/information fields if approved, brochure, highlights, career/placement details and CTA.

Departments/faculty/profile modules only to the extent approved in the final scope.

Blog, news, events and notices with slug, date, cover image, body, SEO fields, publish status and featured option.

Photo gallery, video links/embeds and downloadable documents/brochures.

Testimonials, FAQ and placement/highlight data where required by the final UI.

## Exit gate / required output

CRUD operations pass

Slug/URL handling works

Publishing status works

Menus reorder correctly

Media links remain stable

# 8. Phase 5 - Dynamic public website

Connect homepage content to CMS/site settings and remove hard-coded institute content wherever it is expected to be editable.

Complete program listing/detail pages with clear enquiry/apply CTAs.

Complete About, Admissions, Placements, Campus/Facilities, Gallery, News/Events and Contact journeys.

Add reusable breadcrumb and page metadata output.

Handle empty CMS states gracefully so an unpublished section does not break layout.

Ensure images are responsive and optimized and long text does not destroy card/page layouts.

Create proper 404/not-found handling and safe redirects for replaced legacy URLs where known.

## Exit gate / required output

Public routes use production APIs/data

Responsive tests pass

No demo-only localStorage content dependency

404/empty states pass

# 9. Phase 6 - Admissions and online application

Create the applicant-facing application form using the approved field list.

Validate required fields on both frontend and server.

Support permitted document uploads with file type/size validation and protected storage.

Generate unique application/reference number after valid submission.

Store a status history so admin changes are auditable.

Build admissions admin list/detail view with filters, notes, document review and status updates.

Add acknowledgement screen/email hook where provider credentials are available.

Prevent duplicate or malformed submissions using validation and basic abuse protection.

## Exit gate / required output

Successful application submission

Reference number generation

Admin review/update

Secure document access

Status history

# 10. Phase 7 - Enquiry, query and campus visit management

Implement general enquiry and callback request forms with source/page capture.

Implement admission query form and campus visit request fields.

Create admin inbox with lead type, name, contact, program interest, message, source, status and assigned/notes fields if required.

Add statuses such as New, Contacted, Follow-up and Closed.

Provide search/filter and CSV export for operational use.

Add spam/abuse protection suitable for public forms.

Keep WhatsApp/SMS automation as an optional provider-based integration; do not block the core module.

## Exit gate / required output

All lead forms submit safely

Admin can track lifecycle

Filters/export work

Spam controls present

# 11. Phase 8 - Razorpay payment integration

Keep gateway secret keys only on the server.

Create payment/order record on the server before opening checkout.

Use Razorpay Checkout on the client with server-created order information.

Verify payment signature on the server before treating a payment as successful.

Implement webhook endpoint and verify webhook authenticity.

Store gateway identifiers, amount, purpose, applicant/reference linkage and final status.

Handle failed/cancelled/pending/retry cases without creating duplicate paid records.

Generate a basic receipt/acknowledgement from verified transaction data.

Build payment admin list/search so the institute can reconcile transactions.

Complete gateway test-mode verification before switching production credentials.

## Exit gate / required output

Order creation

Checkout

Server verification

Webhook reconciliation

Retry/failure states

Admin payment record

# 12. Phase 9 - Search, maps, SEO and analytics

Implement site-wide search across the content types approved for public discovery.

Add campus location map and Get Directions experience using the client-approved map provider/link.

Do not request browser location unless a feature genuinely needs it and user consent is clear.

Support page/program/blog metadata: title, description, canonical URL and social sharing image.

Generate sitemap and robots configuration appropriate for production.

Add structured data where appropriate for organization, breadcrumbs, articles/events and other supported content.

Add analytics/tag manager hooks if the client supplies an account/property.

Track key conversion events such as Apply, Enquire, Call, Directions and payment completion where approved.

## Exit gate / required output

Search results relevant

Map/directions works

SEO metadata generated

Sitemap/robots valid

Analytics hooks verified

# 13. Phase 10 - Optional AI chatbot

This phase begins only after the client confirms that AI is required and selects/approves the service approach.

Create a provider adapter so the UI/business logic is not permanently coupled to one AI company.

Start with a controlled admissions/institute knowledge scope rather than an unrestricted general chatbot.

If RAG is used, ingest only approved website/CMS/FAQ content and preserve source references internally.

Add fallback messages for uncertain answers and provide a clear route to human enquiry/contact.

Do not expose provider API keys to the browser.

Apply basic rate limiting and usage monitoring because API cost depends on the chosen provider/model.

## Exit gate / required output

Provider can be changed with limited code impact

Keys remain server-side

Fallback/human handoff works

Core website functions without AI

# 14. Phase 11 - QA, security and client UAT

Run critical journey tests: navigation, content publishing, admissions, document upload, enquiries, campus visit, payment success/failure and admin authorization.

Test current Chrome/Edge/Firefox/Safari behaviour where available and common Android/iOS viewport sizes.

Test keyboard navigation, form labels, focus states, contrast and major accessibility issues.

Validate server-side input sanitization, file upload restrictions, authentication protection, authorization and secret handling.

Check rate limiting/abuse controls on public submission endpoints.

Run payment regression in test mode including tampered/invalid verification cases.

Verify no sensitive applicant documents are publicly enumerable.

Conduct client UAT using a written checklist; track defects separately from new change requests.

Fix all release-blocking defects before release candidate approval.

## Exit gate / required output

Critical user journeys pass

No open blocker/critical defects

Client UAT sign-off

Release candidate tagged

# 15. Phase 12 - Release package and handover

Prepare production build and environment variable checklist.

Prepare database migration/seed procedure and media/content migration checklist.

Document required Razorpay keys/webhook configuration and any email/map/analytics credentials.

Prepare admin user creation/reset procedure.

Create basic admin operating guide for content, programs, admissions, enquiries and payments.

Provide source repository/code package, database schema/migrations and setup instructions.

Prepare backup/restore notes and known operational limitations.

Deployment execution remains separate if the selected hosting/server environment requires a separate deployment service, but the codebase must be handed over production-ready.

## Exit gate / required output

Production-ready build

Setup guide

Admin guide

Credential/config checklist

Source handover

Database migrations

Release notes

# 16. Parallel execution model

Because the final delivery date is fixed, the team should not wait for every phase to finish before starting all other work. Parallel work is encouraged where dependencies allow it. The following lanes keep ownership clear without assigning a phase-wise schedule.

| Workstream | Primary responsibilities | Dependency rule |
| --- | --- | --- |
| Frontend / UI | Production design system, responsive public screens, form UX, public CMS integration. | Can start after scope freeze; consumes API contracts as backend stabilizes. |
| Backend / Database | Schema, APIs, auth/RBAC, CMS, admissions, enquiries, payment workflow, audit/security. | Defines contracts early; payment and document security must be complete before release. |
| Content / Admin Setup | Content inventory, image/document preparation, CMS data entry, URL mapping. | Can proceed as soon as CMS modules are stable; should not wait for final QA. |
| QA / Review | Acceptance checklist, regression, responsive checks, UAT defect tracking. | Begins on completed modules continuously; final regression covers the integrated release. |
| Optional AI | Provider research/integration only after explicit approval. | Never blocks core website release. |

# 17. Developer completion checklist

No core public content depends on demo-only localStorage or hard-coded production data.

Admin can manage the agreed dynamic content without developer intervention.

Admin authentication and permissions protect all management routes.

Admissions application and applicant documents are stored securely.

Enquiry/query/campus visit submissions reach the admin workflow reliably.

Razorpay paid status is based on server verification/webhook evidence, not only client callbacks.

Public pages are responsive and major forms are usable on mobile.

SEO metadata, sitemap/robots and production canonical handling are configured.

No production secrets are committed to source control or exposed to the browser.

Critical logs/errors are available for troubleshooting.

Content and database backup/restore path is documented.

All blocker and critical defects are closed before release candidate approval.

Client/admin operating notes are included in handover.

# 18. Scope change rule

IMPORTANT FOR THE DEVELOPMENT TEAM Any request that adds student ERP, LMS, attendance, marks, timetable, hostel, advanced CRM, native mobile app, major external system integration, multilingual workflows, another payment gateway or large AI knowledge automation must be recorded as a change request. Do not silently absorb it into the approved website scope.

# 19. Final definition of done

The development scope is considered complete only when the approved public website and admin modules work together as one production-ready system, all P0 workflows pass end-to-end testing, the release candidate has no blocker/critical defects, the source and setup documentation are handed over, and the project is ready for deployment to the hosting environment selected by the client.

FINAL DELIVERY TARGET All approved development work should reach production-ready release status before 18 October 2026. Phase-wise calendar estimates are intentionally omitted.

## Release approval record

Use this table during the final internal release review. “Approved” should be marked only after evidence has been checked by the responsible owner.

| Release gate | Owner | Status | Notes / evidence |
| --- | --- | --- | --- |
| Public website + CMS | Frontend / Backend |  |  |
| Admissions + documents | Backend / QA |  |  |
| Enquiries + campus visit | Backend / QA |  |  |
| Razorpay payment flow | Backend / QA |  |  |
| SEO + map + search | Frontend / QA |  |  |
| Security + permissions | Backend / QA |  |  |
| Client UAT + handover | Project owner |  |  |